# EMPLOYEE LEAVE AND PAYROLL MANAGAMENT SYSTEM – Sprint 3

Course: Software Engineering

Instructor: Ms. Rabail Zahid

Submission Date: 24th April 2026

BY:

The Scytes

Ruhab Ahmad (23I-0559)

Hasan Altaf (23I-0698)

Muhammad Saqib (23I-0769)

## SPRINT 3 MODULE

Attendance and Leave Management Module

## SPRINT 3 OVERVIEW

Sprint Duration: March 25th, 2026 – April 24th, 2026

Sprint Goal: Implement administrative access controls and individual employee portal functionality.

Modules Developed in Sprint 3: Attendance and Leave Management Module

## SPRINT 3 BACKLOG

- List the user stories selected for Sprint 3 using the proper user story template:

US-07 - Record Employee Attendance
As an HR Admin, I want to mark employee attendance so that employee presence is properly tracked.

US-08 - View Attendance History
As an HR Admin, I want to view attendance reports so that I can monitor employee performance and attendance trends.

US-09 - Apply for Leave
As an Employee, I want to submit leave requests so that I can request time off from work.

US-10 - Approve/Reject Leave
As an HR Admin, I want to approve or reject employee leave requests so that leave records remain properly controlled.

US-11 - View Leave History
As an Employee, I want to view my leave status so that I can track whether my leave requests are approved or rejected.

US-12 - Generate Payroll
As an HR Admin, I want to calculate employee salaries so that payroll processing is automated.

US-13 - View Payslip
As an Employee, I want to view my payslip so that I can understand my salary details.

US-14 - Record Salary Advance
As an HR Admin, I want to record salary advance payments so that they can be adjusted in future payroll calculations.

- Include sub-user stories and task breakdowns here.

US-07 – Record Employee Attendance

Sub-User Stories:

- US-07.1 – Mark employee present/absent

- US-07.2 – Select date for attendance

- US-07.3 – View attendance status before saving

- US-07.4 – Save attendance record

Task Breakdown:

- Design attendance marking UI

- Create backend API to store attendance

- Implement date selection feature

- Add present/absent toggle or selection option

- Validate attendance entries (no duplicates for same day)

- Connect frontend with backend API

- Testing (attendance marking flow + validation)

US-08 – View Attendance History

Sub-User Stories:

- US-08.1 – View full attendance records list

- US-08.2 – Filter by employee

- US-08.3 – Filter by date range

- US-08.4 – View attendance summary

Task Breakdown:

- Design attendance history UI

- Create API to fetch attendance data

- Implement filtering by employee

- Implement date range filtering

- Display summary (present/absent count)

- Connect frontend with backend APIs

- Testing (filtering + data accuracy)

US-09 – Apply for Leave

Sub-User Stories:

- US-09.1 – Fill leave request form

- US-09.2 – Select leave type (casual/sick/etc.)

- US-09.3 – Select start and end date

- US-09.4 – Submit leave request

Task Breakdown:

- Design leave application form UI

- Create backend API for leave request submission

- Implement leave type selection

- Add date validation (end date ≥ start date)

- Store leave request in database

- Connect frontend with backend API

- Testing (form validation + submission flow)

US-10 – Approve/Reject Leave

Sub-User Stories:

- US-10.1 – View pending leave requests

- US-10.2 – Approve leave request

- US-10.3 – Reject leave request with reason

- US-10.4 – Update leave status

Task Breakdown:

- Design leave approval dashboard UI

- Create API to fetch pending requests

- Implement approve/reject actions

- Add optional rejection reason input

- Update leave status in database

- Notify employee of decision (optional)

- Testing (approval workflow + edge cases)

US-11 – View Leave History

Sub-User Stories:

- US-11.1 – View all submitted leave requests

- US-11.2 – View approval status

- US-11.3 – Filter by leave type/status

- US-11.4 – View detailed leave record

Task Breakdown:

- Design leave history UI

- Create API to fetch employee leave data

- Implement filtering by status/type

- Display leave request details view

- Connect frontend with backend APIs

- Testing (data accuracy + filters)

US-12 – Generate Payroll

Sub-User Stories:

- US-12.1 – Select payroll period

- US-12.2 – Fetch employee salary data

- US-12.3 – Calculate net salary

- US-12.4 – Generate payroll records

Task Breakdown:

- Design payroll generation UI

- Create backend API for salary calculation

- Fetch employee salary + deductions data

- Implement payroll calculation logic

- Store generated payroll records

- Connect frontend with backend API

- Testing (calculation accuracy + payroll generation)

US-13 – View Payslip

Sub-User Stories:

- US-13.1 – View monthly payslip list

- US-13.2 – Select specific payslip

- US-13.3 – View salary breakdown

- US-13.4 – Download/print payslip

Task Breakdown:

- Design payslip UI

- Create API to fetch payslip data

- Display salary breakdown (basic, deductions, net salary)

- Implement download/print functionality

- Connect frontend with backend APIs

- Testing (data correctness + export feature)

US-14 – Record Salary Advance

Sub-User Stories:

- US-14.1 – Enter employee advance details

- US-14.2 – Specify amount and date

- US-14.3 – Store advance record

- US-14.4 – Reflect deduction in payroll

Task Breakdown:

- Design salary advance entry form UI

- Create backend API for advance recording

- Validate amount and employee ID

- Store advance in database

- Integrate with payroll deduction logic

- Connect frontend with backend API

- Testing (data entry + payroll impact)

## STRUCTURED SPECIFICATIONS

US-07 – Record Employee Attendance

Inputs:

- Employee selection

- Attendance status (Present/Absent)

- Date of attendance

Processing:

- Validate HR Admin authentication

- Check for duplicate entry for same employee/date

- Save attendance record in database

- Confirm successful entry

Outputs:

- Attendance record saved successfully

- Confirmation message displayed

Preconditions:

- User must be logged in as HR Admin

- Employee must exist in system

Postconditions:

- Attendance data is stored in database

US-08 – View Attendance History

Inputs:

- Request from HR Admin

- Optional filters (employee/date range)

Processing:

- Validate authentication

- Fetch attendance records from database

- Apply filters if provided

- Format data for reporting

Outputs:

- Attendance history displayed

- Filtered results shown (if applied)

Preconditions:

- User must be logged in as HR Admin

- Attendance records exist

Postconditions:

- Attendance data is displayed successfully

US-09 – Apply for Leave

Inputs:

- Leave request form data

- Leave type, start date, end date, reason

Processing:

- Validate employee authentication

- Validate input fields and date range

- Save leave request in database with “Pending” status

- Notify HR Admin (optional)

Outputs:

- Leave request submitted successfully

- Confirmation message shown

Preconditions:

- User must be logged in as Employee

- Employee account must be active

Postconditions:

- Leave request stored in system as pending

US-10 – Approve/Reject Leave

Inputs:

- Leave request ID

- HR decision (Approve/Reject)

- Optional rejection reason

Processing:

- Validate HR Admin authentication

- Fetch leave request

- Update status in database

- Store decision and reason (if any)

- Notify employee

Outputs:

- Updated leave status (Approved/Rejected)

- Confirmation message displayed

Preconditions:

- User must be logged in as HR Admin

- Leave request must exist

Postconditions:

- Leave request status is updated

US-11 – View Leave History

Inputs:

- Request from employee

- Optional filters (status/type/date)

Processing:

- Validate employee authentication

- Fetch leave records from database

- Apply filters if provided

- Format results for display

Outputs:

- List of leave requests with status

Preconditions:

- User must be logged in as Employee

- Leave records must exist

Postconditions:

- Leave history is displayed successfully

US-12 – Generate Payroll

Inputs:

- Payroll period selection

- Employee salary and deduction data

Processing:

- Validate HR Admin authentication

- Fetch employee salary details

- Apply deductions and advances

- Calculate net salary

- Store payroll records

Outputs:

- Payroll generated successfully

- Payroll summary displayed

Preconditions:

- User must be logged in as HR Admin

- Employee salary data must exist

Postconditions:

- Payroll records are stored in system

US-13 – View Payslip

Inputs:

- Employee request for payslip

- Selected month/year

Processing:

- Validate employee authentication

- Fetch payroll record

- Format salary breakdown

- Prepare payslip view

Outputs:

- Payslip displayed on screen

- Option to download/print

Preconditions:

- User must be logged in as Employee

- Payroll data must exist

Postconditions:

- Payslip is successfully viewed

US-14 – Record Salary Advance

Inputs:

- Employee ID

- Advance amount

- Date of advance

Processing:

- Validate HR Admin authentication

- Validate amount and employee existence

- Store advance record in database

- Link advance to payroll deduction

Outputs:

- Salary advance recorded successfully

Preconditions:

- User must be logged in as HR Admin

- Employee must exist

Postconditions:

- Advance is stored and applied in payroll calculations

## SCRUM BOARD

- Initial backlog uploaded:

- Mid-sprint progress:

- Final sprint status:

## PRODUCT BURN DOWN CHART