# EMPLOYEE LEAVE AND PAYROLL MANAGAMENT SYSTEM – Deliverable 3

Course: Software Engineering

Instructor: Ms. Rabail Zahid

Submission Date: 24th April 2026

BY:

The Scytes

Ruhab Ahmad (23I-0559)

Hasan Altaf (23I-0698)

Muhammad Saqib (23I-0769)

## INTRODUCTION

The Employee Leave and Payroll Management System is a Java-based business management application designed to automate employee record handling, leave management, and payroll processing. The system improves organizational efficiency by reducing manual work and ensuring accurate record keeping.

## PROJECT VISION

To develop a reliable business system that simplifies HR operations by providing automated employee management, leave processing, and payroll calculation.

## INTENDED USERS

Stakeholders

- HR Manager

- Employees

- Organization Management

Stakeholder Needs

- Maintain employee records

- Manage leave requests

- Generate payroll

- Track attendance

## FEATURES / FUNCTIONALITY

- Employee registration

- Leave request management

- Leave approval system

- Salary management

- Payroll calculation

- Record viewing

System helps by:

- Reducing paperwork

- Automating calculations

- Improving accuracy

## USER STORIES

US-07 - Record Employee Attendance

As an HR Admin, I want to mark attendance so that employee presence is tracked.

US-08 - View Attendance History

As an HR Admin, I want to view attendance reports so that I can monitor employee performance.

US-09 - Apply for Leave

As an Employee, I want to submit leave requests so that I can request time off.

US-10 - Approve/Reject Leave

As an HR Admin, I want to approve or reject leave requests so that leave records remain controlled.

US-11 - View Leave History

As an Employee, I want to view my leave status so that I know approval results.

Payroll Management

US-12 - Generate Payroll

As an HR Admin, I want to calculate employee salaries so that payroll is automated.

US-13 - View Payslip

As an Employee, I want to view my payslip so that I know my salary details.

US-14 - Record Salary Advance

As an HR Admin, I want to record advance payments so that deductions can be applied later.

## NFR (NON-FUNCTIONAL REQUIREMENTS)

- System must respond within 2 seconds

- Data must be stored securely

- System must be user-friendly

- System must support multiple users

- System must be reliable

## ITERATION 3 IMPLEMENTATION SCREENSHOTS

## WORK DIVISION

| Task | Responsible |
| --- | --- |
| Requirements | Ruhab |
| UI Design | Saqib |
| Implementation | All members |
| Scrum Management | Ruhab |
| Testing | All members |

## TESTING AND QUALITY ASSURANCE

a) Software Test Plan for Sprint 3

The primary objective is to verify the Attendance and Leave Management Module.

- Scope: Testing functional requirements for US-07 through US-14, including attendance marking, leave applications, and payroll generation .

- Environment: Java-based application environment.

- Testing Levels:

  - Unit Testing: White-box testing of calculation logic.

  - Integration Testing: Verifying frontend-to-backend API connectivity.

  - System Testing: End-to-end validation of the leave approval and payroll workflows.

- Responsibilities: Testing is performed by all members of The Scytes.

b) Black-Box Test Cases

These cases focus on system inputs and outputs without looking at the internal code.

| Test ID | Feature | Technique | Input Data | Expected Result |
| --- | --- | --- | --- | --- |
| B-01 | Leave Application (US-09) | Boundary Value Analysis | Start Date: 2026-05-01, End Date: 2026-05-01 | Success; 1-day leave recorded. |
| B-02 | Leave Application (US-09) | Error Guessing | End Date: 2026-04-01 (before start) | System displays validation error. |
| B-03 | Attendance (US-07) | Equivalence Partitioning | Valid HR Admin Credentials | Access granted to marking UI. |
| B-04 | Payroll (US-12) | Equivalence Partitioning | Negative salary advance amount | Error: Amount must be positive. |
| B-05 | Attendance (US-07) | Error Guessing | Duplicate entry for same date | Error: Record already exists. |

c) White-Box Testing

Focuses on the internal logic of the Payroll Calculation Module (US-12).

Module: calculateNetSalary(basic, deductions, advances) Coverage Criteria: Path Coverage

- Path 1 (Standard): No deductions or advances.

  - Result: Net = Basic

- Path 2 (With Deductions): Basic salary minus statutory deductions.

  - Result: Net = Basic - Deductions

- Path 3 (With Advance): Basic minus deductions and recovered advance.

  - Result: $Net = Basic - (Deductions + Advance)

- Path 4 (Zero Salary): Deductions exceed basic salary.

  - Result: Logic ensures >= 0$ to prevent negative payroll.

d) Defect / Bug Report

The following issues were identified during the testing of Sprint 3 modules:

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| DF-01 | Attendance filter by date range returns empty for single-day range. | Minor | Fixed |
| DF-02 | Leave status not updating in real-time on employee dashboard. | Moderate | Fixed |
| DF-03 | Salary advance allowed to exceed 100% of basic salary. | Major | Unfixed (Scheduled for next iteration) |
| DF-04 | Payslip download button fails in certain browsers. | Moderate | Fixed |

e) Evidence of Test Execution

The successful execution of Sprint 3 is evidenced by the project's transition through the Scrum process:

- Initial Status: All Sprint 3 user stories (US-09 to US-14) began in the To Do column.

- Progress: Mid-sprint screenshots show US-07, US-08, and US-09 moved to In Progress.

- Final Status: All Sprint 3 items (US-09, US-10, US-11, US-12, US-13, and US-14) moved to the Done column.

- Burndown: The Sprint 2 Burndown Chart (used as a reference for velocity) indicates a consistent completion rate, reaching 0 user stories remaining by Day 24.

## FINAL SYSTEM SUMMARY

The Employee Leave and Payroll Management System is a comprehensive, Java-based business management solution designed to automate core HR operations. Over three development sprints, the system evolved from basic record management to a fully functional administrative and employee-facing portal.

Integration of Sprints

The final system is the result of combining three distinct phases of development:

- Foundation (Sprint 1): Established the core infrastructure for employee record handling, including registration, viewing, and basic data management.

- Administrative Control (Sprint 2): Focused on organizational hierarchy and advanced record manipulation, ensuring HR Admins could update and maintain a centralized database.

- Operational Modules (Sprint 3): Integrated the Attendance and Leave Management Module, adding features for tracking presence, managing time-off requests, and automating payroll calculations based on employee data and salary advances.

Final Project Status

The project has reached its target vision of simplifying HR operations and reducing manual paperwork.

- Functionality: All primary features, including employee registration, leave approval systems, and automated payroll generation, are fully implemented.

- User Access: The system supports distinct workflows for HR Admins (marking attendance, managing payroll, approving leaves) and Employees (submitting leave requests, viewing payslips).

- Performance & Security: The system meets critical Non-Functional Requirements (NFRs), maintaining a response time within 2 seconds and ensuring secure data storage.

- Scrum Completion: According to the final sprint status, all planned user stories (US-01 through US-14) have been moved to the "Done" column on the Scrum board, indicating a 100% completion rate for the intended scope.

The complete system effectively automates the lifecycle of an employee within the organization, from initial registration to monthly payroll distribution.