EMPLOYEE LEAVE AND PAYROLL MANAGEMENT SYSTEM

Project Team Information – Deliverable 2

Course: CS3009 – Software Engineering

Instructor: Ms. Rabail Zahid

Submission Date: 25th March, 2026

BY: The Scytes

Ruhab Ahmad (23I-0559)  |  Hasan Altaf (23I-0698)  |  Muhammad Saqib (23I-0769)

# A – Project Team Information

## 1. Team Updates

No changes have been made to the team composition for Deliverable 2. The team structure established in Deliverable 1 remains fully intact.

Changes in Team Members

- No additions or removals. All three members remain active contributors.

Updated Roles and Responsibilities

Roles remain the same as Deliverable 1. Each member took on additional sprint-specific responsibilities in Sprint 2 as detailed below.

| Team Member | Primary Role | Sprint 2 Responsibility |
| --- | --- | --- |
| Ruhab Ahmad | Scrum Master & Team Lead | Sprint planning, Leave Management module |
| Hasan Altaf | Requirement Analyst | Payroll specs, structured specifications |
| Muhammad Saqib | UI Designer & Developer | Payroll UI, salary calculation logic |

Confirmation of Team Lead

- Team Lead confirmed: Ruhab Ahmad (23I-0559) continues as Scrum Master and Team Lead for Deliverable 2.

## 2. Team Agreement – Revisions & Confirmations

The team agreement established in Deliverable 1 remains active for Deliverable 2. The following areas have been reviewed and confirmed with minor updates:

Communication Methods

- WhatsApp group remains the primary daily communication channel.

- Google Meet used for sprint planning and review sessions.

- Trello board updated to reflect Sprint 2 tasks and progress.

- Email used for formal submission-related communication.

Meeting Schedule

- Two meetings per week maintained (online via Google Meet).

- Sprint 2 retrospective meeting conducted at end of sprint.

- All meetings remained mandatory; no absences recorded.

Version Control Practices

- GitHub repository used throughout Sprint 2 with feature branches.

- No direct commits to main branch; all merges reviewed before integration.

- Commit messages kept descriptive and linked to Trello task IDs.

Work Division

- Tasks assigned by Ruhab Ahmad at the Sprint 2 planning meeting.

- Division based on skill sets and sprint capacity.

- All tasks tracked on the Trello board with member assignments.

Submission Responsibilities

- Final submission handled by Team Lead (Ruhab Ahmad).

- All members reviewed documents before submission.

- Submission target: one day before the 25th March 2026 deadline.

Contingency Planning

- No tasks were missed or reassigned during Sprint 2.

- Any future incomplete tasks will be marked as leftover on Trello and moved to the next sprint.