EMPLOYEE LEAVE AND PAYROLL MANAGEMENT SYSTEM

Sprint 2 – Deliverable 2

Course: CS3009 – Software Engineering

Instructor: Ms. Rabail Zahid

Submission Date: 25th March, 2026

BY: The Scytes

Ruhab Ahmad (23I-0559)  |  Hasan Altaf (23I-0698)  |  Muhammad Saqib (23I-0769)

# B – Sprint 2

## 1. Sprint 2 Overview

| Sprint Duration | March 3, 2026 – March 16, 2026 (2 Weeks) |
| --- | --- |
| Sprint Goal | Complete leftover Sprint 1 stories (View Employee Records and Logout) and implement the Employee Management module — enabling HR Admins to update and delete employee records. |
| Modules Developed | Employee Management Module (Update Record, Delete Record) + Sprint 1 Leftovers (View Employee Records, Logout) |

## 2. Sprint 2 Backlog

a) User Stories Selected for Sprint 2

US-03 – View Employee Records  [Leftover from Sprint 1]

As an HR Admin, I want to view the employee list so that I can manage employee data.

Sub-User Stories:

- US-03a: As an HR Admin, I want to see all employees displayed in a table so that I can scan records quickly.

- US-03b: As an HR Admin, I want to search or filter employees by name or department so that I can locate a specific record.

Task Breakdown:

- Query all employee records from the database

- Display records in a structured table (ID, Name, Department, Salary)

- Add search/filter input to narrow results

- Handle empty-state when no records exist

US-04 – Logout from System  [Leftover from Sprint 1]

As a System User, I want to logout securely so that unauthorized access is prevented.

Sub-User Stories:

- US-04a: As a System User, I want a clearly visible logout button so that I can end my session easily.

- US-04b: As a System User, I want to be redirected to the login page after logout so that the interface reflects my logged-out state.

Task Breakdown:

- Implement logout button in navigation bar

- Destroy active session on logout action

- Clear all session variables and tokens

- Redirect user to login screen with confirmation

Employee Management

US-05 – Update Employee Record  [Sprint 2]

As an HR Admin, I want to update employee information so that records remain accurate.

Sub-User Stories:

- US-05a: As an HR Admin, I want to select an existing employee and edit their details so that outdated information is corrected.

- US-05b: As an HR Admin, I want the system to validate updated fields so that invalid data is not saved.

- US-05c: As an HR Admin, I want a confirmation message after updating so that I know the change was saved successfully.

Task Breakdown:

- Add an Edit button per employee row in the employee list

- Pre-populate edit form with the selected employee's current data

- Validate all updated fields (non-empty, correct formats)

- Submit updated record to database via UPDATE query

- Display success confirmation message on save

- Redirect back to employee list after update

US-06 – Delete Employee Record  [Sprint 2]

As an HR Admin, I want to remove employee records so that inactive employees are not stored.

Sub-User Stories:

- US-06a: As an HR Admin, I want a delete button per employee so that I can remove a record.

- US-06b: As an HR Admin, I want a confirmation prompt before deletion so that accidental removals are prevented.

- US-06c: As an HR Admin, I want the employee list to refresh after deletion so that the removed record is no longer visible.

Task Breakdown:

- Add a Delete button per employee row

- Show confirmation dialog: 'Are you sure you want to delete this employee?'

- On confirmation, execute DELETE query using employee ID

- On cancel, dismiss dialog without any changes

- Refresh employee list after successful deletion

- Display success message: 'Employee record deleted successfully.'

## 3. Structured Specifications

Specification 1: View Employee Records (US-03)

| Field | Details |
| --- | --- |
| Inputs | HR Admin session (role verified). Optional: search keyword or department filter. |
| Outputs | A paginated table displaying all employee records: Employee ID, Full Name, Department, and Salary. If no records exist, display 'No employees found.' |
| Processing | 1. Verify HR Admin role from active session. 2. Execute SELECT query on employees table. 3. If search keyword provided, apply WHERE filter on Name or Department. 4. Return matching records and render in table format. |
| Preconditions | HR Admin must be logged in with a valid session. At least one employee record must exist in the database for data to be displayed. |
| Postconditions | Employee records are displayed in read-only format. No data is modified. Admin can proceed to edit or delete any listed record. |
| Exceptions | If session is invalid or expired: redirect to login page. If database query fails: display 'Unable to retrieve records. Please try again.' If no records match the search: display 'No employees found.' |

Specification 2: Logout from System (US-04)

| Field | Details |
| --- | --- |
| Inputs | Logout action triggered by the authenticated user (HR Admin or Employee) via the Logout button. |
| Outputs | Session is terminated. User is redirected to the login page. A message 'You have been logged out successfully.' is displayed. |
| Processing | 1. User clicks the Logout button. 2. Server invalidates the active session token. 3. All session variables are cleared. 4. User is redirected to the login screen. |
| Preconditions | User must be currently logged in with an active session. |
| Postconditions | Session is completely destroyed. No session data persists. Subsequent access to protected pages redirects to login. |
| Exceptions | If session has already expired: silently redirect to login page without error. If server error occurs during session destruction: log the error and redirect to login with a generic message. |

Specification 3: Update Employee Record (US-05)

| Field | Details |
| --- | --- |
| Inputs | Employee ID (from selected record), Updated fields: Full Name, Department, Salary. HR Admin session (role verified). |
| Outputs | Success message: 'Employee record updated successfully.' Updated data reflected immediately in the employee list. |
| Processing | 1. HR Admin clicks Edit on an employee row. 2. System pre-populates the edit form with current values. 3. Admin modifies desired fields and submits. 4. System validates all fields are non-empty and correctly formatted. 5. Execute UPDATE query on employees table using employee ID. 6. Display success confirmation and refresh the employee list. |
| Preconditions | HR Admin must be logged in. The selected employee record must exist in the database. |
| Postconditions | Employee record is updated in the database with the new values. The employee list reflects the changes immediately. |
| Exceptions | If required fields are empty: display 'All fields are required.' If salary is not a valid number: display 'Please enter a valid salary amount.' If employee ID not found in database: display 'Employee record not found.' If session expires during edit: redirect to login, changes are discarded. |

Specification 4: Delete Employee Record (US-06)

| Field | Details |
| --- | --- |
| Inputs | Employee ID (from selected record). HR Admin session (role verified). Confirmation action from dialog prompt. |
| Outputs | Success message: 'Employee record deleted successfully.' Employee is removed from the list view. |
| Processing | 1. HR Admin clicks Delete on a specific employee row. 2. System displays a confirmation dialog. 3. If confirmed: execute DELETE query using employee ID. 4. Remove record from database. 5. Refresh employee list. 6. Display success message. If cancelled: close dialog, no changes made. |
| Preconditions | HR Admin must be logged in. The employee record to be deleted must exist in the database. |
| Postconditions | Employee record is permanently removed from the database. The employee list is refreshed and no longer contains the deleted record. |
| Exceptions | If employee ID not found: display 'Record not found. It may have already been deleted.' If admin cancels the confirmation prompt: no action is taken. If session expires: redirect to login. If a database constraint prevents deletion (e.g. linked records): display 'Cannot delete employee with existing linked records.' |

## 4. Scrum Board

Trello board snapshots are provided below for three key stages of Sprint 2. Insert your actual Trello screenshots in the placeholders.

Sprint Planning Stage

[INSERT TRELLO SCREENSHOT – Sprint 2 Planning: US-03, US-04, US-05, US-06 all in 'To Do' column with members assigned]

Caption: Sprint 2 Trello board at kickoff. User stories US-03, US-04 (Sprint 1 leftovers) and US-05, US-06 (new Employee Management stories) placed in the To Do column with member assignments and due dates.

Mid-Sprint Progress

[INSERT TRELLO SCREENSHOT – Mid-Sprint: US-03 and US-04 in 'Done', US-05 in 'In Progress', US-06 in 'To Do']

Caption: Mid-sprint status. Leftover stories US-03 and US-04 completed first. Update Employee (US-05) actively in progress. Delete Employee (US-06) queued.

Sprint Completion

[INSERT TRELLO SCREENSHOT – Sprint Complete: All four stories in 'Done' column, no leftover tasks]

Caption: Sprint 2 completion. All four user stories (US-03, US-04, US-05, US-06) moved to Done. No tasks carried over to Sprint 3.

## 5. Sprint 2 Burn-Down Chart

The table below tracks planned versus actual story points remaining across Sprint 2 (March 3 – March 16, 2026). Total sprint capacity: 20 story points across 4 user stories.

| Day | Planned Points Remaining | Actual Points Remaining | Tasks Completed |
| --- | --- | --- | --- |
| Day 1 (Mar 3) | 20 | 20 | Sprint 2 planning session held |
| Day 3 (Mar 5) | 15 | 15 | US-03 (View Employee Records) completed |
| Day 5 (Mar 7) | 10 | 10 | US-04 (Logout) completed |
| Day 8 (Mar 10) | 5 | 6 | US-05 (Update Employee) in progress |
| Day 11 (Mar 13) | 2 | 3 | US-05 completed, US-06 started |
| Day 14 (Mar 16) | 0 | 0 | US-06 (Delete Employee) completed. Sprint closed. |

Note: Actual burn-down closely followed the planned trajectory. A minor 1-point lag was observed at Day 8 due to additional validation work on US-05, which was recovered by Day 14. No tasks were carried into Sprint 3.